## Slide 1: NOTICE: Proprietary and Confidential This material is proprietary to Geocent. It contains trade secrets and confidential information which is solely the property of Geocent. This material is solely for the Client’s internal use. This material shall not be used, reproduced, copied, disclosed, transmitted, in whole or in part, without the express consent of Geocent. © 2009 All rights reserved
Centered on Solutions
GSA 18F BPA Agile RFQ
Sprint 2 Planning
June 23, 2015
Sprint Artifact

## Slide 2
Goals/Dependencies/Definition of Done
Sprint Schedule
Artifacts Needed
Discussion Points
Branching Strategy
Sprint Schedule
Sprint 1 Schedule
Agenda

## Slide 3
Sprint 2: Prototype Finalization
Goals:
  Finalize Architecture
  Finalize Prototype Development
  Implement Testing Plan and produce report/metrics
  Address changes to Mock up
Dependency:
Definition of Done: Sprint 2
  Prototype completed
  Pass testing in Integration branch/CI
  Validated Unit Tests
  Validated End-to-End Tests
  Validated User Acceptance Testing

## Slide 4
Sprint 2
Artifacts Needed:
  Update to license/tool/technologies chart – Angular, Protractor, Jenkins, JUnit, Jazz Syntax
  Documentation of CI and CM design doc – Keith/Jared
  Finalized PMP and QA document – Jared/Brian
  Org chart for project
  Playbook Checklist
  Defects/Issue Management Process documents

## Slide 5
Sprint 2: Prototype Finalization
Discussion Points:
  Story #10 – Priority 1 (Randy)
    Needs to view on mobile devices; pull downs needed; charts will not be reflected; just lists of returned data
  Story # 29 – Help System (Vance)
    UAT indicated that more instructions or explanation is needed
    Instructions will be added to the Home page
  Story #26 – Seriousness of Adverse events (Randy)
    Aaron researched seriousness of adverse events
      Cannot have 2 counts in one data call
      Can’t count on multiple fields
      Can search but won’t apply to count because data aggregation
      Make call by search criteria and individually vet
      Query on serous vs not serious via check box – bring the query results into 1 graph
      Add seriousness as a search criteria selection
      Suggest a 2 bar graph result with serious vs non serious; determine best graph type to use; optimal would be a stack chart – 1 bar 2 colors
      Need to investigate to see how easy a stack chart will be to create
      Filter If “1” = serious include only serious flagged events, generated by selection of a checkbox

## Slide 6
Sprint 2: Prototype Finalization
Discussion Points (continued):
  #27 – (Josh)
    Table showing list of events
    Angular table to extract data
    How to get query data to separate screen – a concern; could be same page collapsed
    Model window needed
  #14, 15, and 18 – move to Stabilization Sprint

## Slide 7
Sprint Schedule
Sprint 0 – Capture Sprint
  6/17/2015
  Sprint 0 Planning: 6/17
  Sprint 0 Review: 6/18
Sprint 1 – Architecture, Development, Testing
  6/18/2015 – 6/22/2015
  Sprint 1 Planning: 6/18
  Sprint 1 Review: 6/23
Sprint 2 – Finalize Product, Final QA Testing, User Testing
  6/23/2015 – 6/24/2015
  Sprint 2 Planning: 6/23
  Sprint 2 Review: 6/25
Sprint 3 – Stabilization Sprint
  6/25/2015
Deliver
  6/26/2015
Completed
Completed

## Slide 8
Questions