## Slide 1: NOTICE: Proprietary and Confidential This material is proprietary to Geocent. It contains trade secrets and confidential information which is solely the property of Geocent. This material is solely for the Client’s internal use. This material shall not be used, reproduced, copied, disclosed, transmitted, in whole or in part, without the express consent of Geocent. © 2009 All rights reserved
Centered on Solutions
GSA 18F BPA Agile RFQ
Sprint 0 Planning
June 17, 2015
Sprint Artifact

## Slide 2
Sprint 0 Goal
Sprint 0 Technologies
Sprint Schedule
Agenda

## Slide 3
Sprint 0: Capture Sprint
Goals:
  Create Vision Document
  Identify Epics, Stories
  Establish Infrastructure
  Choose Technical Approach
  Create Architectural Diagram
    set up virtual architecture design meeting
  Create Table of Technologies
    list benefit for each and how they will be used
  Establish Testing Plan
    identify technology for code testing, identify user testing pool
  Identify Name of Product
  Create CI/CM document

## Slide 4
Sprint 0: Capture Sprint - Discussion
Technologies:
  Browser, Apache, Engine X – Infrastructure
  Google Docs and Skype to record Playbook –details of work in google docs and extract text from Skype to document project progress
  ScrumDo for User Stories and Backlog

## Slide 5
Sprint Schedule
Sprint 0 – Capture Sprint
  6/17/2015
  Sprint 0 Planning: 6/17
  Sprint 0 Review: 6/18
Sprint 1 – Architecture, Development, Testing
  6/18/2015 – 6/22/2015
  Sprint 1 Planning: 6/18
  Sprint 1 Review: 6/23
Sprint 2 – Finalize Product, Final QA Testing, User Testing
  6/23/2015 – 6/24/2015
  Sprint 2 Planning: 6/23
  Sprint 2 Review: 6/25
Sprint 3 – Stabilization Sprint
  6/25/2015
Deliver
  6/26/2015

## Slide 6
Questions