## Slide 1: NOTICE: Proprietary and Confidential This material is proprietary to Geocent. It contains trade secrets and confidential information which is solely the property of Geocent. This material is solely for the Client’s internal use. This material shall not be used, reproduced, copied, disclosed, transmitted, in whole or in part, without the express consent of Geocent. © 2009 All rights reserved
Centered on Solutions
GSA 18F BPA Agile RFQ
Sprint 3 Planning
June 25, 2015
Sprint Artifact

## Slide 2
Goals/Dependencies/Definition of Done
Discussion Points/Stories
Sprint Schedule
Agenda

## Slide 3
Sprint 3: Usability Enhancement
Goals:
  Apply enhancements to the prototype to address usability testing responses
Dependency:
  None
Definition of Done: Sprint 2
  Enhancements completed
  Pass testing in Integration branch/CI
  Validated Unit Tests
  Validated End-to-End Tests
  Validated User Acceptance Testing
  Validated Usability Testing

## Slide 4
Sprint 3: Usability Enhancement
Discussion Points/Stories:
  Story #35 (Tyler)
    Meaning of data and what to do with it once you get it
    UI design – how to better understand what is being displayed
    Add text to instructions to provide more guidance
  Story # 34 – Clarification of Drug Entry fields (Josh)
    Clear instructions that selecting a drug from list will generate rest of app actions
  Story #33 – % of symptoms (Randy)
    How to get total number to generate %?
    2 Queries: 1 for count and 1 for total
    Check metafield for total data
  Story #36 – Quality User Interface (Vance/Keith)
    General story for enhancements based on Usability Testing results
    Keith and Vance will identify tasks and prioritize them
    Relates to Story #35

## Slide 5
Sprint 3: Usability Enhancement
Discussion Points/Stories (continued):
  Stretch Story #32 – Backend
    Crowd sourcing information to see # of users also having same symptoms
    Mongo DB – Dockets Do we want a separate or on same node-JS samd, run different Docker containers – may need 3 tier
    Auto script to install; auto script dev environment; auto script for Unit Test, Jenkins, Dev, Prod
    Set infrastructure/Docker scripts (Tyler)
      Easy to put into containers and add to Dev; ground work done on containers, will add time inorder to do it right
    Multiple list of drugs/ 1 list of symptoms – thumbs up or down to select
    DB list of values, stories, index drugs, will be key
    Data = count multiple component Key
    Metric – mix of drugs = symptoms
    How to display on UI – pick box, experienced it Yes, hand up
    Add data analytics that cannot be done on front end

## Slide 6
Sprint Schedule
Sprint 0 – Capture Sprint
  6/17/2015
  Sprint 0 Planning: 6/17
  Sprint 0 Review: 6/18
Sprint 1 – Architecture, Development, Testing
  6/18/2015 – 6/22/2015
  Sprint 1 Planning: 6/18
  Sprint 1 Review: 6/23
Sprint 2 – Finalize Product, Final QA Testing, User Testing
  6/23/2015 – 6/24/2015
  Sprint 2 Planning: 6/23
  Sprint 2 Review: 6/25
Sprint 3 – Usability Enhancement
  6/25/2015 – 6/29/2015
  Sprint 2 Planning: 6/25
  Sprint 2 Review: 6/29
Sprint 3 – Stabilization Sprint
  6/29/2015
Deliver
  7/1/2015
Completed
Completed
Completed

## Slide 7
Questions