|  |  |
| --- | --- |
| **Sprint Stabilization/Delivery** | **Date: 07/01 – 07/07/ 2015** |

|  |  |
| --- | --- |
| **Stand-up** | **Date: 07/02/2015 Time: 9:00 am CTS** |

Focus on Priority High bugs off issues list in GitHub. Then, move to enhancements.

Roberta - Documentation review continues.

Randy – working for consistency in pic charts and will work issues, making sure data is correct, and then will look a pie diagram label placement; will look at queries to determine if the data issue is related to the query

Jared – will work issue #52, check calculation and update, will test issues as they are completed

Stand-up – Monday, July 6 – 10 am

|  |  |
| --- | --- |
| **Stand-up** | **Date: 07/06/2015 Time: 9:30 am CTS** |

Randy – all high priority issues fixed or could not be reproduced; 59, 60, 61 completed; 56 was a duplicate of 50 and it is done; 57 – looking at the labels being cut off and will look at wrapping the text or extending to fix problem; haven’t looked at 53, 26, 48, 49 because they are low priority

Keith – delivery due tomorrow at 11 am EST/10 CST; all items completed and ready to delivery by COB today.

Roberta – tested and closed issues; will continue to test and close items today; completed the checklist and need to discuss final doc details

Jared – will complete load testing