|  |  |
| --- | --- |
| **Sprint 1** | **Date: 06/19 – 22/ 2015** |

|  |  |
| --- | --- |
| **Stand-up** | **Date: 06/19/2015 Time: 9:00 am CTS** |

Story #6 – Keith/Vance - Mockup completed, vetting with user test community for feedback, no impediments

Story #16 – Tyler – Jenkins master is secured, added Jenkins to dev process build job down to Unit Test, Regression Test – Protractor, make commits and push out to fire off the build, ready for main development, no impediments

Story #23 – Randy - working through the tasks, no impediments

Brian – requested story # be placed in hooks for commit so it can track back to the story, when stories are at validation state – notify Brian so he can create testing/validation tasks and close out QA portion of the story, no impediments

Jared – completed Sprint 0 tasks, no impediments

Aaron – Setting up environment today, no impediments

Josh – environment set for code push into dev environment, need a code push and prefix decisions, no impediments

Discussion: about code push into branch or integration, master needs full request – Jared is finalizing code migration process and will include prefix conditions for feature branches and builds

Next Stand-up: Monday, June 22 – 9 am CST

Sprint 1 Review: Tuesday, June 23 – 9:00 – 9:30 am CST

Sprint 2 Planning: Tuesday, June 23 – 9:30 – 11:00 am CST

|  |  |
| --- | --- |
| **Stand-up** | **Date: 06/22/2015 Time: 9:00 am CTS** |

Brian – Completed adding Testing/QA tasks to stories, continue validating task on current Sprint, plan to complete the first review and move to done by COB today, No impediments

Story #16 – Brian – locking master – GitHub does not allow you to do it, we will deal with not having permissions by following the policy of locking the master – this is a known challenge; No impediments

Randy – Basics of query design and chart for output to bar chart, needs Josh’s output into event query – dependency on Josh; many adverse events returned – will limit to 25 for now; What do we want to do about volume? Paging? Query pulls a count, how many per event per symptom or query adverse enters taking drug – drug –drug returns 100s of different symptoms – taking the top 25 will be good; show getting more as an enhancement; No impediments

Aaron - #26 – finished setting up dev environment; issues with Docker not working – it is not needed for dev; story branching and extension to the story; challenges with the mock up; Impediment: Unit Test not running – looking into how it is set up to fix

Tyler – set up dev jobs; deploys to functional test container – Protractor/Selenium; update doc for containers not need for dev but needed for Prod; monitoring task; No impediments

Jared – 2 stories created for PMP – link from the story; bring to review and update as needed; validated installation – provided little modifications to Tyler for integration; will validate and add to PMP

Keith – Stack chart to show serious first, then non-serious; filter events by list of meds being added, have list filter as entries are made;

Evaluation Criteria – follow delivery from playbook

**Sprint 1 Review and Retrospective: Tuesday, June 23 9 am**