|  |  |
| --- | --- |
| **Sprint 2** | **Date: 06/23 – 24/ 2015** |

|  |  |
| --- | --- |
| **Stand-up** | **Date: 06/24/2015 Time: 9:00 am CTS** |

Jared – added story (#30) to Sprint 2 to add contact pages; no impediments

Randy - #10 – multiple device solution solved, checked into integration; mobile device shows list of adverse items and counts rather than the graph, PO requested # be added to the lines; PO requested scale size to fit for less scrolling

Aaron - #26 – finished adding seriousness check boxes and functionality, merged and tested, will add Unit Tests and End-to-End Tests

Vance - #29 – completed writing the About page and adding detailed instructions; User Test will be implemented on Prototype; Mock ups were adjusted as dev and test developed – need to document changes to mock up and reasons for the change; Vance and Keith will work together on Mock up change explanations

Josh - #27 – Searching input field reports table searchable and results display, completed Unit Tests, What needs to be displayed in report window? Need to discuss; need to discuss mock up listing of severity; Impediment: severity flags to put text – Keith and Josh will work

Defect/Bug: Query pulls from top of chart, check on list pulling from the drop downs, certain drugs are not displaying; modify PMP to account for Defect process

Brian – completing Test coverage for Unit, Integration, Code Quality – report out metrics, use Karma for Unit Test

Parking Lot: Home Button does not work, About link to change pages seems to keep Home as active – Defect will be created in ScrumDo to support items that need resolution by Dev; Usability changes will be recorded in GitHub

Parking Lot: Query displays 20 limit for chart showing the top 20; we can change the limit; need to add a notice stating it is displaying the top 20

Playbook Checklist – Brian started a list and will pass to Vance for additions and then to Roberta for finalization; checklist will be used in Stabilization Sprint

|  |  |
| --- | --- |
| **Stand-up** | **Date: 06/24/2015 Time: 9:00 am CTS** |